Living Documentation System – Progress Report

23/01/2026

Parser Module — Shantharam P

Built an initial parser module to extract basic code structure (files, classes, functions).
Future Work: Need to enhance the parser to capture relationships and prepare for semantic analysis.

Diagram Generator Module — S Ajeth

Built a basic diagram generator using inbuilt Python packages to generate class diagrams.
Future Work: Need to integrate the parser module instead of direct code scanning.

Repository Connector Module — Darshan R

Created a module to clone a Git repository using a given repository link.
Future Work: Need to automate pulling latest commits.

Document Generator Module — Kavinesh Parthasarathi

Studied README generation requirements and analyzed existing documentation formats.

Future Work: Implement automated README generation flow.

NLP Summarizer Module — Praveen P

Explored NLP techniques for summarizing large text and code documentation.
Future Work: Select suitable summarization strategy.

24/01/2026

Parser Module

Enhanced the parser to extract classes, methods, and inheritance information.
Future Work: Add semantic understanding of imports and symbols.

Diagram Generator Module

Modified the diagram generator to consume outputs from the parser module.
Future Work: Improve dependency representation using parser data.

Repository Connector Module

Added logic to pull the latest commit when changes are pushed locally.
Future Work: Make it work for remote commits as well.

Document Generator Module

Designed a README template covering architecture, diagrams, and modules.

Future Work: Automate content population from code analysis..

NLP Summarizer Module

Tested summarization on sample project descriptions.
Future Work: Apply summarization on generated documentation.

25/01/2026

Parser Module

Completed the parser module with initial semantic analyzer support.
Future Work: Store semantic data and derive meaningful relationships.

Diagram Generator Module

Developed diagram generator using the Parser Module. Generated .md5 files for class and dependency diagrams.
Future Work: Use semantic analyzer outputs for better relationships.

Repository Connector Module

Enabled automatic pull of latest commits when pushed to GitHub.
Future Work: Build a web interface to manage multiple repositories.

Document Generator Module

Implemented repository cloning logic for documentation generation.
Future Work: Integrate with README generator.

NLP Summarizer Module

Improved summarization accuracy using chunk-based processing.
Future Work: Integrate summarizer into README pipeline.

26/01/2026

Parser Module

Developed semantic analyzer with symbol tables and meaning storage.
Future Work: Implement API endpoint detection.

Diagram Generator Module

Integrated semantic analyzer to represent meaningful relationships in .md5 files.
Future Work: Add additional relationship types.

Repository Connector Module

Developed a web interface to manage multiple repositories.
Future Work: Add commit-wise history tracking.

Document Generator Module

Started generating README content using code structure and metadata.
Future Work: Improve architectural explanation.

NLP Summarizer Module

Tested summarization on generated README drafts.
Future Work: Reduce redundancy in summaries.

27/01/2026

Parser Module

Refined semantic storage and improved symbol resolution accuracy.
Future Work: Expose semantic data for other modules.

Diagram Generator Module

Extended diagram generator to support multiple relationship types in .md5 files.
Future Work: Generate visual outputs from .md5 files.

Repository Connector Module

Added commit history display with commit IDs for each project.
Future Work: Fix automatic pull issue for remote commits.

Document Generator Module

Started working on API Specs docs part
Future Work: Enhance content clarity using NLP summaries.

NLP Summarizer Module

Optimized summarization performance for large repositories.
Future Work: Fine-tune summary length and relevance.

28/01/2026

Parser Module

Stabilized semantic analyzer and validated extracted meanings.
Future Work: Add support for framework-specific analysis.

Diagram Generator Module

Implemented .png image generation from .md5 files.
Future Work: Improve layout and readability of diagrams.

Repository Connector Module

Fixed issue where automatic pull only worked for local commits.
Future Work: Integrate diagram display per commit.

Document Generator Module

Generated full README including diagrams and summaries.
Future Work: Improve section ordering.

NLP Summarizer Module

Integrated summarizer into README generation flow.
Future Work: Handle edge cases in summarization.

29/01/2026

Parser Module

Extended semantic analyzer for deeper dependency detection.
Future Work: Support API endpoint detection.

Diagram Generator Module

Now generates class, dependency, and call diagrams.
Future Work: Add architecture and ER diagrams.

Repository Connector Module

Developed feature to display diagrams respective to commit ID.
Future Work: Improve UI usability.

Document Generator Module

Enhanced README generation with architecture overview.
Future Work: Add module-wise explanations.

NLP Summarizer Module

Validated summaries against manual documentation.
Future Work: Improve factual accuracy.

30/01/2026

Parser Module

Optimized parsing performance for large repositories.
Future Work: Language-agnostic support.

Diagram Generator Module

Improved grouping and filtering in call diagrams.
Future Work: Add configuration options.

Repository Connector Module

Stabilized multi-repository management.
Future Work: Add repository-level analytics.

Document Generator Module

Added CI-friendly README generation trigger.
Future Work: Automate regeneration on code change.

NLP Summarizer Module

Improved coherence across summary sections.
Future Work: Context-aware summarization.

31/01/2026

Parser Module

Validated semantic analyzer outputs across test repositories.
Future Work: Improve error handling.

Diagram Generator Module

Removed Mermaid and standardized Graphviz DOT rendering.
Future Work: Improve visual styling.

Repository Connector Module

Integrated diagram generator outputs into project view.
Future Work: Cache generated assets.

Document Generator Module

Finalized README generation workflow.
Future Work: Add customization support.

NLP Summarizer Module

Reduced noise in summaries.
Future Work: Domain-specific tuning.

01/02/2026

Repository Connector Module

Integrated the README generation output with the frontend, allowing the generated README file to be displayed in the project view.
Future Work: Display NLP-summarized documentation in the frontend.

02/02/2026

Repository Connector Module

Added support to display NLP-summarized documentation alongside the generated README in the frontend.
Future Work: Improve UI layout for documentation views.

03/02/2026

Repository Connector Module

Enhanced the frontend to toggle between the original README and the NLP-summarized content.
Future Work: Optimize loading and caching of documentation content.

04/02/2026

Repository Connector Module

Improved synchronization between repository commits and displayed README and summarized documentation.
Future Work: Add commit-wise documentation tracking.

05/02/2026

Repository Connector Module

Validated end-to-end flow where repository updates reflect updated README and NLP summaries in the frontend.
Future Work: Improve error handling and fallback mechanisms.

06/02/2026

Repository Connector Module

Stabilized the frontend integration for displaying README files and NLP-generated summaries for each project.
Future Work: Prepare the module for production deployment.

20/02/2026

Frontend/backend — Darshan

Set up the initial project structure and boilerplate for the new frontend and backend services.

Future Work: Define API contracts between frontend and backend.

Diagram Generator and PR Module — Ajeth

Began architectural design for the diagram generator and established PR module requirements.

Future Work: Start implementing the core diagram parser.

21/02/2026

Data Model Extractor, Doc Update Engine — Shantaram

Reviewed existing legacy documentation extraction scripts and designed new data model extractor.

Future Work: Implement the initial data model schema extractor.

Devops Strategy — Kavinesh

Evaluated Heroku and Render platforms for deployment. Set up Heroku CLI locally.

Future Work: Create initial Render cloud configuration.

22/02/2026

Testing Strategy and NLP Parser — Praveen

Drafted the comprehensive testing strategy document and began NLP library evaluations.

Future Work: Integrate NLP parser dependencies into the project.

Frontend/backend

Implemented the foundational routing and basic UI components for the frontend.

Future Work: Begin integrating state management.

23/02/2026

Diagram Generator and PR Module

Built the skeleton for the PR module to hook into GitHub webhooks.

Future Work: Test github webhook implementations locally.

Data Model Extractor, Doc Update Engine — Shantaram

Developed the core logic for the doc update engine to update markdown files programmatically.

Future Work: Test update engine with sample markdown files.

24/02/2026

Frontend/backend

Enhanced Project Detail Page with semantic insights support and fixed backend routing for project endpoints.

Future Work: Complete backend auth integration.

Devops Strategy — Kavinesh

Created the Procfile and defined the deployment pipelines for Heroku and Render.

Future Work: Test the build process on both platforms.

25/02/2026

Testing Strategy and NLP Parser

Added unit tests for core components and initialized the NLP parser pipeline.

Future Work: Expand test coverage to edge cases.

Diagram Generator and PR Module

Implemented the first diagram generation logic using Graphviz abstractions.

Future Work: Refine diagram layouts and generation nodes.

26/02/2026

Doc Code Consistency — Shantaram

Added doc code consistency checks to ensure inline documentation matches the source code signatures.

Future Work: Integrate consistency checks into the CI loop.

Frontend/backend

Finalized custom CSS and integrated data fetching from the backend into the UI.

Future Work: Fix rendering bugs on the documentation view page.

27/02/2026

Devops Strategy

Successfully deployed a staging version of the app to Render and Heroku for parity testing.

Future Work: Configure continuous integration deployment steps.

Testing Strategy and NLP Parser

Completed the NLP summary generator for python files. Added parsing logic for comments.

Future Work: Optimize NLP model loading time.

28/02/2026

Diagram Generator and PR Module

Integrated diagram generator with the PR module to automatically post diagrams in PR comments.

Future Work: Handle rate-limiting for GitHub API.

Data Model Extractor, Doc Update Engine

Connected the data model extractor with the doc update engine to automate API schema documentation.

Future Work: Improve complex type inference in the extractor.

01/03/2026

Frontend/backend

Implemented the documentation viewer components on the frontend.

Future Work: Add search functionality to the documentation view.

Testing Strategy and NLP Parser

Setup automated test runners and code coverage reporting.

Future Work: Fix remaining coverage gaps in the parser module.

02/03/2026

Devops Strategy

Configured custom domains and SSL certificates for the Render deployment.

Future Work: Set up monitoring and logging tools.

Diagram Generator and PR Module

Added support for architecture flow diagrams and sequence diagrams in the generator.

Future Work: Write extensive tests for new diagram types.

03/03/2026

Data Model Extractor, Doc Update Engine

Refactored the doc update engine to handle concurrent updates and versioning.

Future Work: Fix race conditions during bulk updates.

Frontend/backend

Added full-text search capability and backend filtering for the documentation dashboard.

Future Work: Optimize search index creation performance.

04/03/2026

Testing Strategy and NLP Parser

Fine-tuned the NLP parser accuracy for extracting architectural intent from docstrings.

Future Work: Write documentation for the NLP rules engine.

Doc Code Consistency

Expanded code consistency checks to support JavaScript and TypeScript files.

Future Work: Add support for auto-fixing minor consistencies.

05/03/2026

Diagram Generator and PR Module

Refined Git commit history for the PR module; separated models, services, and tests into granular commits.

Future Work: Prepare diagram module for final QA.

Devops Strategy

Finalized environment variable management and secrets configuration across all deployment environments.

Future Work: Create migration scripts for production data.

06/03/2026

Frontend/backend

Merged comprehensive testing updates into the main branch and addressed final linting issues.

Future Work: Prepare for user acceptance testing (UAT).

Testing Strategy and NLP Parser

Phase 2 - Integrated Security scans, finalized data pipeline unit tests, and coverage reporting.

Future Work: Prepare testing handover documentation.

07/03/2026

Diagram Generator and PR Module

Completed the end-to-end integration of the PR module and diagram generator.

Future Work: Monitor PR generation success rates in beta.

Data Model Extractor, Doc Update Engine

Finalized data extraction models. Addressed edge cases with recursive dependencies.